Experience & Culture Marketplace

MVP Product Outline

Version 1.0  |  April 2026

## Market Opportunity

Consumer spending on live experiences has grown 70% relative to total US consumer spending since 1987 (World Economic Forum). Despite this, only two verified indie marketplace examples have emerged with documented metrics — indicating substantial white space in this category.

Nearly three-quarters of travelers seek authentic, local experiences rather than surface-level tourist activities, yet most platforms focus on aggregating volume rather than curating quality. The opportunity lies in a marketplace that prioritizes genuine cultural immersion — connecting visitors with artisan workshops, culinary traditions, and wellness retreats that mass-market platforms overlook.

## How It Works

The platform connects two sides of a marketplace:

- Hosts — local creators offering artisan workshops, culinary classes, wellness retreats, and cultural experiences

- Guests — travelers and locals seeking genuine cultural immersion over commodity tourism

The platform provides hosts with analytics to track booking patterns while featuring curated experiences that emphasize quality over quantity. A curation layer — not just a volume aggregator — is the core differentiator.

## MVP Objective

Validate demand for a quality-curated experience marketplace by launching the smallest version that allows a host to list an experience and a guest to discover, book, and review it end-to-end.

## Platform Architecture Overview

The table below maps each layer of the MVP — from user-facing roles down to infrastructure:

| Layer | Component | Purpose |
| --- | --- | --- |
| Users | Guest / Traveler | Browse, book, and review experiences |
| Users | Host / Creator | List experiences, manage bookings, earn payouts |
| Core Platform | Discovery | Search, category filters, curated featured section |
| Core Platform | Listings | Photos, description, pricing, availability calendar |
| Core Platform | Booking | Checkout, Stripe payment, confirmation flow |
| Core Platform | Profiles & Trust | Verified hosts, review history, badges |
| Core Platform | Messaging | In-platform guest-host chat post-booking |
| Core Platform | Reviews | Two-way post-experience review system |
| Host Tools | Host Dashboard | Bookings overview, earnings, calendar management |
| Host Tools | Analytics | Booking patterns, listing views, conversion funnel |
| Host Tools | Payouts | Stripe Connect, weekly rolling payout schedule |
| Infrastructure | Auth | OAuth (Google) + email/password |
| Infrastructure | Notifications | Email triggers for booking, reminders, payouts |
| Infrastructure | Storage & DB | PostgreSQL + Cloudflare R2 / AWS S3 |
| Infrastructure | Maps | Google Maps or Mapbox for location display |

## Phase 1 — Foundation

Weeks 1–6

| Phase 1: Foundation Weeks 1–6 |  |
| --- | --- |
| User Accounts | Two distinct account types — Guest and Host. Basic OAuth (Google) plus email/password. Host profiles include bio, location, verification badge, and up to 5 experience photos. |
| Experience Listings | Hosts create listings with title, description, category tag (culinary, artisan, wellness, cultural), photos, availability calendar, group size limits, pricing, and location. |
| Discovery & Search | Guests browse by category and filter by location, date, price range, and group size. A manually curated Featured section plus basic filters is sufficient to validate demand in V1. |

### Phase 1 Notes

The listing creation form is the most critical supply-side action. Friction here kills marketplace growth before it starts — keep the form minimal and progressively enhanced. The Featured curation section is operated manually in V1; algorithm-based recommendations are a V2 feature.

## Phase 2 — Transactions

Weeks 7–10

| Phase 2: Transactions Weeks 7–10 |  |
| --- | --- |
| Booking & Payments | Full checkout flow with Stripe. Guests pay at booking; hosts receive a pending payout held until 24 hours after the experience completes. Cancellation and refund policy baked in at launch. |
| Messaging | In-platform chat between guest and host, activated after booking confirmation. Pre-booking inquiry is optional for V1 — prioritize post-booking communication first. |
| Notifications | Email-triggered on: booking confirmation, 24-hour reminder before the experience, and payout release notification to host. |

### Phase 2 Notes

A clear cancellation policy defined at launch is non-negotiable — disputes in the early marketplace phase are reputation-killers. Push notifications and SMS can be added in V2 once the email baseline is validated.

## Phase 3 — Trust & Analytics

Weeks 11–14

| Phase 3: Trust & Analytics Weeks 11–14 |  |
| --- | --- |
| Reviews | Two-way post-experience reviews (both guest and host submit). Reviews publish after both parties respond or a 7-day window closes — reducing retaliation bias common in one-sided review systems. |
| Host Dashboard | Hosts see upcoming bookings, calendar availability, earnings summary, and basic booking pattern stats (views, inquiries, confirmations). Conversion funnel visibility helps hosts optimize listings. |
| Payouts | Stripe Connect for host payouts on a weekly rolling basis. Platform commission of 15–20% is standard for this category. Payout schedule and fee structure surfaced transparently in host onboarding. |

### Phase 3 Notes

The two-way review system is a deliberate design choice. Requiring both parties to review — or waiting out the 7-day window — creates symmetry and reduces the pressure dynamic where guests withhold honest feedback out of concern for retaliation.

## Out of Scope for MVP

The following features are valid for V2 but will delay launch if included now:

- Native iOS and Android apps (ship responsive web first)

- Group discount and dynamic pricing

- Gift cards and credits

- Affiliate and referral program

- Multi-currency support

- API for third-party integrations

- Algorithm-driven recommendations

- Live streaming or virtual experience formats

## Recommended Tech Stack

| Phase : Technology Recommendations |  |
| --- | --- |
| Frontend | React with Next.js — server-side rendering is critical for SEO on individual listing pages, which are the primary organic discovery surface. |
| Backend | Node.js with NestJS or Python with Django/FastAPI. NestJS is a strong fit given your existing React/Node experience from prior projects. |
| Database | PostgreSQL for relational data (users, listings, bookings, reviews). Redis for session caching and rate limiting. |
| Media Storage | Cloudflare R2 or AWS S3 for host-uploaded photos and assets. Cloudflare R2 has no egress fees — preferred for image-heavy listing pages. |
| Payments | Stripe for guest checkout. Stripe Connect for host payouts. Both are the category standard and well-documented. |
| Auth | NextAuth (for Next.js) or Clerk for managed authentication. Google OAuth + email/password as primary flows. |
| Maps | Google Maps Platform or Mapbox for location display on listings. Mapbox is lower cost at scale. |
| Hosting | Vercel for the Next.js frontend. Railway or Render for the backend API. Both support easy CI/CD from GitHub. |

## North Star Metric

Repeat booking rate per host within 90 days of their first listing going live.

If hosts are getting repeat bookings, supply quality is proven. Demand, GMV, and platform health follow from that signal. Track this metric from day one — it will tell you more than traffic or signup counts.

Secondary metrics to monitor during the MVP window: listing-to-first-booking conversion rate, guest review completion rate, and host churn within 60 days of onboarding.